# 05_AI_IMPLEMENTATION_GUIDE.md

VERSION: 1.0

STATUS: APPROVED

PROJECT: TABLE TENNIS ACADEMY MANAGER

# 1. PURPOSE

This document defines the official implementation sequence for AI agents and developers.

Its objectives are:

- Prevent architectural deviations.

- Standardize development order.

- Reduce technical debt.

- Ensure incremental delivery.

- Guarantee MVP completion.

This document is mandatory.

# 2. MANDATORY READING ORDER

Before generating code, every AI agent SHALL read:

- MASTER_SPEC.md

- UI_UX_SPEC.md

- DATABASE_SPEC.md

- DEVELOPMENT_RULES.md

- AI_IMPLEMENTATION_GUIDE.md

Implementation is prohibited without reading all documents.

# 3. DEVELOPMENT PHILOSOPHY

The project shall be developed:

Incrementally

Module by module

Feature by feature

The objective is:

Working software first.

Optimization later.

# 4. IMPLEMENTATION PHASES

The MVP shall be developed in the following order:

Phase 0

Foundation

↓

Phase 1

Authentication

↓

Phase 2

Settings

↓

Phase 3

Academy Module

↓

Phase 4

Payments Module

↓

Phase 5

Tournament Core

↓

Phase 6

Tournament Operations

↓

Phase 7

Reports

↓

Phase 8

Backups

↓

Phase 9

Licensing

↓

Phase 10

Packaging

No phase may be skipped.

# 5. PHASE 0 – FOUNDATION

Objective:

Create the technical foundation.

Deliverables:

Project initialization

Electron configuration

React configuration

TypeScript configuration

Tailwind configuration

Prisma configuration

SQLite configuration

Folder structure

Validation:

Application starts successfully.

Database connects successfully.

# 6. PHASE 1 – AUTHENTICATION

Objective:

Protect application access.

Entities:

User

Screens:

Login

Features:

Create default administrator

Password hashing

Session management

Logout

Validation:

Only authenticated users may access the application.

# 7. PHASE 2 – SETTINGS MODULE

Objective:

Store global configuration.

Entities:

Settings

Screens:

Settings

Features:

Academy information

Logo management

Table count configuration

Validation:

Configuration persists correctly.

# 8. PHASE 3 – ACADEMY MODULE

Objective:

Manage students.

Entities:

AcademyCategory

Student

Screens:

Students List

Student Detail

Student Form

Features:

Create student

Edit student

Deactivate student

Search student

Soft delete

Validation:

CRUD operations fully functional.

# 9. PHASE 4 – PAYMENTS MODULE

Objective:

Manage academy payments.

Entities:

Payment

Screens:

Payments List

Payment Form

Features:

Register payment

Edit payment

Outstanding debt tracking

Payment history

Validation:

Student payment history works correctly.

# 10. PHASE 5 – TOURNAMENT CORE

Objective:

Create tournament foundation.

Entities:

Tournament

TournamentCategory

TournamentTable

Participant

Registration

Screens:

Tournament List

Tournament Detail

Category Management

Participant Management

Registration Management

Features:

Create tournament

Create categories

Manual registrations

CSV imports

Validation:

Tournament data persists correctly.

# 11. PHASE 6 – TOURNAMENT OPERATIONS

Objective:

Run tournaments.

Entities:

TournamentGroup

GroupPlayer

Match

MatchSet

Standing

Screens:

Groups

Matches

Results

Standings

Features:

Manual group creation

Participant assignment

Match creation

Result entry

Statistics calculation

Standings generation

Administrative Rule:

No automatic sports decisions.

Validation:

Tournament progression works correctly.

# 12. PHASE 7 – REPORTS

Objective:

Generate printable reports.

Libraries:

jsPDF

xlsx

Reports:

Students

Debtors

Payments

Participants

Results

Final Positions

Tournament Revenue

Exports:

PDF

Excel

Validation:

Generated files open successfully.

# 13. PHASE 8 – BACKUPS

Objective:

Protect user data.

Entities:

Backup

Screens:

Backup Management

Features:

Create backup

Restore backup

Backup history

Validation:

Data can be restored successfully.

# 14. PHASE 9 – LICENSING

Objective:

Protect commercial distribution.

Entities:

License

Features:

Machine hash generation

License validation

License storage

Startup verification

Validation:

Application blocks unauthorized installations.

# 15. PHASE 10 – PACKAGING

Objective:

Create distributable builds.

Platforms:

Windows

macOS

Deliverables:

Windows Installer

Portable Version

macOS Package

Validation:

Clean installation succeeds.

# 16. AI IMPLEMENTATION RULES

AI agents SHALL:

Implement only one phase at a time.

AI agents SHALL NOT:

Jump ahead to future phases.

AI agents SHALL:

Finish the current phase completely before continuing.

# 17. FEATURE IMPLEMENTATION ORDER

For every feature:

Step 1

Database Model

↓

Step 2

Prisma Repository

↓

Step 3

Service Layer

↓

Step 4

Validation Schema

↓

Step 5

UI Components

↓

Step 6

Page Integration

↓

Step 7

Testing

Mandatory sequence.

# 18. FILE GENERATION RULES

Every new module shall include:

README.md

Types

Services

Pages

Components

Validation

No empty folders.

# 19. TESTING REQUIREMENTS

Before completing any phase:

Verify:

Create

Read

Update

Delete

Validation

Navigation

Persistence

Failures must be resolved before advancing.

# 20. DOCUMENTATION REQUIREMENTS

After each completed phase:

Update:

README

Implementation Notes

Known Issues

Documentation is mandatory.

# 21. PROHIBITED SHORTCUTS

AI agents SHALL NOT:

Skip validation

Skip services

Access database directly from UI

Store business logic inside components

Ignore TypeScript errors

Disable strict mode

# 22. MVP COMPLETION CRITERIA

The MVP is complete when:

Authentication works

Settings work

Student management works

Payment management works

Tournament management works

Reports work

Backups work

Licensing works

Packaging works

All requirements from MASTER_SPEC must be satisfied.

# 23. POST-MVP FEATURES

Out of Scope:

Google API integration

Online synchronization

Cloud storage

Multi-user system

Ranking system

Advanced analytics

Mobile application

These belong to future releases.

# 24. AI SUCCESS CRITERIA

A successful implementation is:

Simple

Reliable

Maintainable

Offline-first

Commercially distributable

Cross-platform

# 25. FINAL PRINCIPLE

The objective is not to build features quickly.

The objective is to build a stable product that can be sold, maintained and evolved over time.

Every implementation decision must respect:

MASTER_SPEC

UI_UX_SPEC

DATABASE_SPEC

DEVELOPMENT_RULES

END OF DOCUMENT

05_AI_IMPLEMENTATION_GUIDE.md

VERSION 1.0

STATUS: APPROVED